CITY OF RIVERTON — INTEROFFICE MEMORANDUM

To: Finance Director

From: M. Okonjo, Public Works Contracts

Date: May 2, 2026

Re: Payment dispute — Bright Path Concrete LLC, contract C-2025-118

Bright Path has invoiced $18,400 against the Maple Avenue sidewalk

program (invoice BP-2261). Field verification found panel 12 replaced

to spec, but panels 14-16 were replaced without authorization; those

panels were designated monitor-only in report PW-2026-0312.

Recommend paying $9,700 for authorized work and disputing the

remainder. Vendor details on file: EIN 98-7654321, remit account

ending 4401 at First Riverton Bank.

Vendor contact: Danielle Okafor-Bright, (555) 019-8842,

danielle@brightpathconcrete.example — she has asked that her cell

number not be shared publicly.